Project Plan:

Project Title:

Flight Ticket Price Prediction Using Machine Learning (XGBoost Regression)

1. Project Overview

The Flight Ticket Price Prediction System is a machine learning-based application that predicts the estimated price of a flight ticket based on user inputs such as airline, source city, destination city, departure time, arrival time, travel duration, class, and number of stops. The project aims to assist travelers in making informed booking decisions by providing accurate fare predictions using historical flight data.

2. Project Objectives

- Develop an intelligent system to predict flight ticket prices.

- Reduce the time users spend comparing ticket prices.

- Build a regression model using XGBoost.

- Develop a Streamlit web application for easy user interaction.

- Evaluate model performance using regression metrics.

3. Project Scope

In Scope

- Dataset collection and preprocessing

- Exploratory Data Analysis (EDA)

- Feature engineering

- XGBoost Regression model development

- Model evaluation

- Streamlit web application

- GitHub repository

- Project documentation

Out of Scope

- Online ticket booking

- Live airline API integration

- Real-time ticket price updates

- Payment gateway integration

4. Project Timeline

| Phase | Activity | Duration |
| --- | --- | --- |
| Phase 1 | Requirement Analysis | 3 Days |
| Phase 2 | Dataset Collection | 2 Days |
| Phase 3 | Data Cleaning & Preprocessing | 5 Days |
| Phase 4 | Exploratory Data Analysis | 4 Days |
| Phase 5 | Model Development | 6 Days |
| Phase 6 | Model Evaluation | 3 Days |
| Phase 7 | Streamlit Development | 5 Days |
| Phase 8 | Testing | 3 Days |
| Phase 9 | Documentation | 4 Days |
| Phase 10 | GitHub Upload & Final Submission | 2 Days |

5. Resources Required

Hardware

- Laptop/Desktop

- Minimum 8 GB RAM

Software

- Python 3.x

- Visual Studio Code

- Streamlit

- Git

- GitHub

Python Libraries

- Pandas

- NumPy

- Matplotlib

- Seaborn

- Scikit-learn

- XGBoost

- Joblib

6. Deliverables

- Clean Dataset

- Trained XGBoost Model

- Streamlit Web Application

- GitHub Repository

- Source Code

- Project Report

- Presentation (PPT)

7. Risk Analysis

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Missing values in dataset | High | Data preprocessing |
| Poor prediction accuracy | High | Hyperparameter tuning |
| Application errors | Medium | Testing and debugging |
| Large dataset processing | Medium | Feature selection |

8. Success Criteria

The project will be considered successful if:

- Prediction accuracy is satisfactory.

- Users can predict ticket prices through the web application.

- The application runs without errors.

- All documentation is completed.

- Project is successfully uploaded to GitHub.

Product Backlog

| Backlog ID | User Story | Priority | Estimated Time | Status |
| --- | --- | --- | --- | --- |
| PB-01 | As a developer, I want to collect the flight dataset so that I can train the model. | High | 1 Day | Completed |
| PB-02 | As a developer, I want to clean missing values from the dataset. | High | 1 Day | Completed |
| PB-03 | As a developer, I want to perform exploratory data analysis. | High | 2 Days | Completed |
| PB-04 | As a developer, I want to encode categorical features. | High | 1 Day | Completed |
| PB-05 | As a developer, I want to split the dataset into training and testing sets. | High | 1 Day | Completed |
| PB-06 | As a developer, I want to train an XGBoost Regression model. | High | 2 Days | Completed |
| PB-07 | As a developer, I want to tune model parameters for better accuracy. | High | 2 Days | Completed |
| PB-08 | As a developer, I want to evaluate the model using MAE, RMSE, and R² Score. | High | 1 Day | Completed |
| PB-09 | As a developer, I want to save the trained model using Joblib/Pickle. | Medium | 1 Day | Completed |
| PB-10 | As a user, I want to enter airline details. | High | 1 Day | Completed |
| PB-11 | As a user, I want to select source and destination cities. | High | 1 Day | Completed |
| PB-12 | As a user, I want to enter travel duration and number of stops. | High | 1 Day | Completed |
| PB-13 | As a user, I want the system to predict the ticket price instantly. | High | 1 Day | Completed |
| PB-14 | As a developer, I want to build a Streamlit interface. | High | 3 Days | Completed |
| PB-15 | As a developer, I want to validate user input before prediction. | Medium | 1 Day | Completed |
| PB-16 | As a developer, I want to test the application for bugs. | High | 2 Days | Completed |
| PB-17 | As a developer, I want to upload the project to GitHub. | High | 1 Day | Completed |
| PB-18 | As a developer, I want to prepare the project report. | High | 2 Days | Completed |
| PB-19 | As a developer, I want to prepare the project presentation. | Medium | 1 Day | Pending |
| PB-20 | As a user, I want a simple and attractive interface. | Low | 2 Days | Pending |

Sprint Plan

Sprint 1 (Week 1)

Goal: Project planning and data preparation

Tasks:

- Requirement analysis

- Dataset collection

- Data preprocessing

- Data cleaning

Sprint 2 (Week 2)

Goal: Machine learning model development

Tasks:

- Exploratory Data Analysis

- Feature engineering

- Train XGBoost model

- Evaluate performance

Sprint 3 (Week 3)

Goal: Application development

Tasks:

- Develop Streamlit interface

- Connect ML model

- Add prediction functionality

- Input validation

Sprint 4 (Week 4)

Goal: Project completion

Tasks:

- Testing

- Bug fixing

- Documentation

- GitHub upload

- Final presentation preparation

Final Deliverables

- ✔ Flight Ticket Price Prediction Source Code

- ✔ Clean Dataset

- ✔ Trained XGBoost Model

- ✔ Streamlit Web Application

- ✔ GitHub Repository

- ✔ Project Report (PDF)

- ✔ Presentation (PPT)

- ✔ User Guide

- ✔ Project Documentation

This format is suitable for inclusion in a diploma engineering mini project report and demonstrates a structured Agile project plan with a clear product backlog.